TRIMM INTEGRATED
WEBSITE ECOSYSTEM

High-Fidelity Mockup Brief

|  | Build stage: MOCKUP ONLY Create the complete clickable design for review and approval before any production rebuild, migration, or integration work begins. |
| --- | --- |

Prepared for

Austin Wilson, Developer - TRIM360

Design reviewers: Lisa Johnson / Lisa Williams, LaQuanta, Shanequa Moore

Date: August 25, 2026

Planning basis: Website design meeting of March 30, 2026, plus the prior integrated-site and TRIM360 direction.

# 1. Executive Directive

|  | Austin's assignment Translate the approved blueprint into a clickable, high-fidelity prototype that lets the team see the full visitor experience, every page, every major button destination, and the handoff into TRIM360. Do not begin the production rebuild until the mockup is approved in writing. |
| --- | --- |

| Requirement | Instruction |
| --- | --- |
| Core scope | 11 public-facing page designs across four Trimm web properties, plus the supporting screens required to demonstrate key user journeys. |
| Required formats | Desktop and mobile designs in Figma or an equivalent collaborative prototype tool. The prototype must be clickable, not a set of disconnected screenshots. |
| Approval gate | Lisa, LaQuanta, and Shanequa must be able to review and comment before development begins. Existing live sites, Ontraport workflows, and payment/form systems remain unchanged during mockup review. |
| Content rule | Use descriptive placeholders when final copy, photos, videos, prices, dates, links, or API details are missing. Never hold up the mockup because content is pending, and never invent final facts. |
| Scope boundary | This assignment covers the public website ecosystem and the visible transition into TRIM360. It does not require redesigning every internal TRIM360 dashboard unless that work is separately approved. |

## Definition of Done

All 11 core pages are represented in desktop and mobile layouts.

Every primary call-to-action is clickable and routes to the correct page, domain, form, or clearly labeled placeholder destination.

The main site, ministry site, learning portal, and SOAR site look like one family while retaining their distinct purposes.

The design is premium, editorial, photo-forward, and clearly different from a generic software/SaaS template.

The prototype demonstrates booking, events, store, course enrollment, SOAR application/payment, newsletter, donation, and TRIM360 login/handoff journeys.

All unresolved content or technical decisions are listed in one Open Decisions frame rather than being guessed.

## Working File Structure

00 - Cover and instructions

01 - Sitemap and user journeys

02 - Global design system and reusable components

03 - Desktop page designs

04 - Mobile page designs

05 - Clickable prototype flows

06 - Integration annotations

07 - Open decisions and content placeholders

|  | Recommended file name TRIMM_Integrated_Website_Mockup_v1_YYYY-MM-DD. Provide view-and-comment access to Lisa, LaQuanta, and Shanequa. |
| --- | --- |

# 2. Website Ecosystem and Sitemap

The visitor should experience one connected Trimm ecosystem, not four unrelated websites. Use the same typography, button logic, spacing, navigation behavior, and photography standards across every property.

| Property | Primary role | Pages / destination |
| --- | --- | --- |
| cindytrimm.com | Global brand and public authority site | Home; Story/About; Media; Booking; Store; Upcoming Events |
| cindytrimmministries.org | Ministry and charitable impact | Ministry Home; Trimm Global Charity |
| learn.cindytrimm.com | Education, courses, subscriptions, and learner access | Education Home; SOAR Program Page |
| soar.cindytrimm.com | Focused SOAR marketing and application entry point | SOAR Home/Landing |
| TRIM360 | Authenticated backend experience | Single login destination; application records; payments; course/student dashboard handoff |

## Proposed Global Navigation for the Mockup

Because the tracker does not provide the final approved header list, use the following as the prototype structure and flag it for approval rather than treating it as final.

| Navigation item | Destination / behavior |
| --- | --- |
| Logo | Returns to the home page of the current property. |
| Story | cindytrimm.com/story or the approved About URL. |
| Media | cindytrimm.com/media. |
| Learn | learn.cindytrimm.com. |
| Ministries | cindytrimmministries.org. |
| Store | cindytrimm.com/store. |
| BOOKING | cindytrimm.com/booking. This replaces every Contact link. |
| LOGIN | [TRIM360 LOGIN URL - Austin to insert]. Keep visible in the upper-right corner. |

## Cross-Site Link Rules

Use one canonical TRIM360 login link across all properties; do not create separate login experiences for each domain.

The main site's Learn link routes to learn.cindytrimm.com; the SOAR feature routes to soar.cindytrimm.com.

The dedicated SOAR site should send all application submissions to one canonical SOAR application flow in TRIM360 or learn.cindytrimm.com. Do not maintain duplicate application databases.

Upcoming Events may appear as a home-page/footer slider, but See All Events routes to the full Upcoming Events page.

Replace every Contact label with Booking. General inquiries should be routed through the appropriate booking, media, ministry, learning, or support action.

# 3. Global Visual and Interaction Direction

| Requirement | Instruction |
| --- | --- |
| Overall aesthetic | Premium editorial / vanity style: commanding photography, generous spacing, elegant typography, minimal overlays, and strong visual hierarchy. |
| Main-site home | Approximately 90% image / 10% content. Full-bleed hero slides. The accent treatment changes with each slide so the palette complements the photograph. |
| Interior pages | Typically 70-80% image and 20-30% content, following the ratios specified for each page below. |
| Unified experience | The home page should operate as a scrollable one-stop gateway to Dr. Trimm's leadership, education, SOAR, ministry, media, events, books, store, and booking ecosystem. |
| Motion | Use motion with purpose: hero transitions, event/live-feed movement, book transitions, hover states, and subtle section reveals. Avoid distracting effects or generic template animation. |
| Color | Use the approved Trimm brand palette. Earlier direction favored corporate blues with selective HerEconomy pink accents; final values must come from LaQuanta. The mockup may use temporary palette tokens, clearly labeled. |
| Photography | High-resolution, professional, full-bleed images of Dr. Trimm and approved events/programs. Avoid generic stock photos unless clearly marked as temporary placeholders. |
| Accessibility | Readable type, visible keyboard focus, meaningful alt-text notes, accessible contrast, large touch targets, and responsive layouts. |

## Reusable Components Austin Should Design Once

Global header, mobile menu, BOOKING button, and LOGIN button

Hero slider and single-image hero variants

Primary, secondary, text-link, and download button styles

Event card and event-detail layout

Course/program card and subscription/pricing card

Product card, product detail, cart, and checkout handoff

Booking tier card and inquiry form

Donation tier card and donation form handoff

Press-kit / PDF download card

Newsletter signup block

As Seen On logo strip

Footer with cross-property links, social links, newsletter, legal links, and support routes

## Do Not Repeat the Previous Problems

Do not make the pages text-heavy or visually flat.

Do not use a generic app-dashboard aesthetic for public marketing pages.

Do not hide BOOKING or LOGIN.

Do not add a Contact page.

Do not mix unrelated color systems or create different design languages for each property.

Do not add third-party products to the store; only Trimm-owned merchandise and approved categories belong there.

Do not remove or replace Ontraport, live forms, payment systems, or existing databases during the mockup stage.

Do not begin coding from partial approval. Complete the prototype and resolve comments first.

## Directional Reference Sites

Main Story/About inspiration: Donald Miller Use the editorial clarity and story-led structure; do not copy the site.

Education layout inspiration: CoachBuilder Use coaching-information organization and clear program calls-to-action.

Academic inspiration: eCornell Use clean course cards, learning pathways, and academic confidence.

Course-marketplace inspiration: MasterClass Use strong imagery and easy browsing, while keeping Trimm branding distinct.

SOAR aesthetic inspiration: Called Women Use a photo-led editorial landing page and one dominant application action.

# 4. Page-by-Page Mockup Instructions

## A. Cindy Trimm Main Site - cindytrimm.com

| 1 | Home / Front Page ¦ cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 90% image / 10% content |
| Purpose | Serve as the global gateway into the entire Trimm ecosystem while establishing Dr. Trimm as a global leadership authority. |

REQUIRED SECTION ORDER

1. Clean global header with BOOKING and LOGIN visible above the fold.

2. Full-bleed rotating hero with 3-5 approved images. Each slide uses minimal copy and one dominant call-to-action.

3. Scrollable Choose Your Pathway section linking to Learn, SOAR, Ministries, Store, Media, and Booking.

4. Upcoming Events slider populated from GigWell; include a See All Events link.

5. Featured Media / EmpoweredTV panel with a watch or explore action.

6. Best-selling books transition or carousel with approved purchase links.

7. Newsletter signup block.

8. Global footer with cross-property links and legal/support destinations.

BUTTONS AND LINK DESTINATIONS

BOOK DR. TRIMM -> Booking page

EXPLORE LEARNING -> learn.cindytrimm.com

APPLY TO SOAR -> soar.cindytrimm.com

WATCH / EXPLORE EMPOWEREDTV -> Media page or approved EmpoweredTV destination

SEE ALL EVENTS -> Upcoming Events page

LOGIN -> canonical TRIM360 login URL

INTEGRATION / BEHAVIOR NOTES

Hero accent colors shift with each slide image.

Do not place long paragraphs over images.

Events preview should be designed to accept GigWell data later.

All missing image and link assets must be named in the prototype rather than hidden behind lorem ipsum.

USE LABELED PLACEHOLDERS FOR

hero photography; approved slide headlines; final navigation; brand-color tokens; GigWell/API destination; EmpoweredTV URL; newsletter backend; book purchase URLs.

| 2 | Story / About Page ¦ cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 80% image / 20% content |
| Purpose | Present Dr. Trimm's narrative, authority, speaking credentials, books, media recognition, and pathways to book or schedule a conversation. |

REQUIRED SECTION ORDER

1. Editorial introduction with a strong portrait and concise positioning statement.

2. Narrative section paired with video on the right side.

3. Speaking information block with inquiry action and scheduling link.

4. Downloadable one-sheet / speaking kit.

5. Best-selling books transition or carousel.

6. As Seen On logo strip.

7. Newsletter signup.

8. Three booking-option cards at the bottom of the page.

BUTTONS AND LINK DESTINATIONS

WATCH VIDEO -> plays approved video or opens media player

SCHEDULE A CALL -> approved calendar URL

DOWNLOAD SPEAKING KIT -> final PDF

VIEW / BUY BOOK -> approved purchase destination per title

BOOK DR. TRIMM -> Booking page

JOIN THE NEWSLETTER -> current newsletter form/backend

INTEGRATION / BEHAVIOR NOTES

Use the Donald Miller reference for editorial storytelling and clear action hierarchy.

The video must remain prominent on desktop and stack cleanly on mobile.

Booking-option copy is pending; use three clearly labeled placeholder cards rather than inventing final offers.

DESIGN REFERENCE

Donald Miller - editorial/story-led direction

USE LABELED PLACEHOLDERS FOR

official narrative; right-side video; speaking form fields; calendar link; speaking kit PDF; As Seen On logos; book images and links; three booking option descriptions.

| 3 | Media Page ¦ cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 80% image / 20% content |
| Purpose | Create a polished press and media hub for EmpoweredTV, upcoming events, official biographies, downloadable press materials, and approved media photography. |

REQUIRED SECTION ORDER

1. Media hero with a strong editorial image and concise media positioning.

2. EmpoweredTV feature with logo, summary, and watch/explore action.

3. Upcoming Events preview using cards or a slider.

4. Download center for press kit, short bio, and long bio.

5. Approved media-photo gallery or downloadable image collection.

6. Booking / media-engagement call-to-action that routes to Booking rather than Contact.

BUTTONS AND LINK DESTINATIONS

EXPLORE EMPOWEREDTV -> approved page/embed destination

VIEW ALL EVENTS -> Upcoming Events page

DOWNLOAD PRESS KIT -> updated PDF

DOWNLOAD SHORT BIO -> approved document

DOWNLOAD LONG BIO -> approved document

BOOK DR. TRIMM -> Booking page

INTEGRATION / BEHAVIOR NOTES

Keep the existing menu structure where it aligns with the approved global navigation.

Download buttons must be visually distinct from standard page links.

Media photos should support download or clear viewing without overwhelming the page.

USE LABELED PLACEHOLDERS FOR

EmpoweredTV description/logo/URL; updated press kit; short and long bios; brand-color guide; media photos; upcoming events feed.

## A. Cindy Trimm Main Site - continued

| 4 | Booking Page ¦ cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 70% image / 30% content |
| Purpose | Replace the former Contact experience with a professional booking intake, scheduling, contract, and deposit pathway. |

REQUIRED SECTION ORDER

1. Booking hero with concise value statement and event imagery.

2. Three booking-tier cards. For mockup purposes label them In-Person / Fly-In, Virtual, and Custom Engagement pending final approval.

3. Embedded or staged booking inquiry form designed for GigWell data mapping.

4. Schedule-a-conversation calendar option.

5. Four-step What Happens Next row: Submit inquiry; team review; contract/retainer; confirmation.

6. FAQ or policy link only if approved content is supplied; do not invent policy language.

BUTTONS AND LINK DESTINATIONS

SUBMIT BOOKING INQUIRY -> GigWell form/API destination

SCHEDULE A CALL -> approved calendar URL

REVIEW / SIGN AGREEMENT -> DocuSign, shown as a post-approval step

PAY DEPOSIT -> approved payment step after booking acceptance

INTEGRATION / BEHAVIOR NOTES

Form data must route to Marvin, the booking coordinator.

Recommended mockup fields: name; organization; email; phone; event name/type; date; location/time zone; in-person/virtual/hybrid; audience size; engagement requested; budget range; travel needs; message; referral source. Lisa and Marvin must approve the final list before build.

Do not assume whether the deposit is collected inside DocuSign or Stripe. Show the user journey and mark the processor decision as pending.

All Contact labels across the ecosystem route here or to a purpose-specific support path.

DESIGN REFERENCE

GigWell - booking data and event-management destination

DocuSign - contracts and retainers

USE LABELED PLACEHOLDERS FOR

final booking-tier names/descriptions; approved form fields; Marvin receiving email; deposit amounts; contract template; calendar URL; GigWell API credentials; payment processor decision.

| 5 | Store / Shop ¦ cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 70% image / 30% content |
| Purpose | Sell only Trimm-owned and approved merchandise in a clean, premium retail experience. |

REQUIRED SECTION ORDER

1. Store hero or campaign image.

2. Category navigation for Apparel / Merchandise, HerEconomy NOW, and Trimm Institute.

3. Clean product grid with strong photography, title, price, and quick-view or product-detail action.

4. Product-detail screen with image gallery, description, variants, quantity, and add-to-cart.

5. Cart and checkout handoff.

6. Shipping-policy link in the footer and checkout flow.

BUTTONS AND LINK DESTINATIONS

VIEW PRODUCT -> Product Detail

ADD TO CART -> Cart

CHECKOUT -> Stripe-powered checkout

VIEW SHIPPING POLICY -> approved policy page/document

INTEGRATION / BEHAVIOR NOTES

Exclusive products only. Do not include third-party marketplace products.

Checkout should support credit card, Apple Pay, Google Pay, and PayPal as approved in the tracker.

Show inventory/variant states in the component library, but do not build inventory management during mockup.

DESIGN REFERENCE

Stripe - payment processing and digital-wallet support

USE LABELED PLACEHOLDERS FOR

product photos; product descriptions and prices; HerEconomy NOW catalog; Trimm Institute merchandise catalog; shipping policy; inventory rules.

| 6 | Upcoming Events ¦ cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 70% image / 30% content |
| Purpose | Provide a complete, visually compelling event listing that is reached from the home-page/footer event slider. |

REQUIRED SECTION ORDER

1. Events hero or seasonal banner.

2. Upcoming event cards or slideshow showing date, time, venue/location, speaker, and concise description.

3. Optional filter or category control only if the real event volume requires it.

4. Event-detail screen with full description, speaker bio, venue/time, image/banner, and registration action.

5. Past-event treatment may be designed as a component but should not distract from current registration.

BUTTONS AND LINK DESTINATIONS

SEE MORE / VIEW DETAILS -> Event Detail

REGISTER / GET TICKETS -> approved ticketing or registration URL

BACK TO ALL EVENTS -> Upcoming Events listing

INTEGRATION / BEHAVIOR NOTES

GigWell is the intended source for event data; annotate which fields will populate dynamically.

The main-site events slider and full events page must use the same card system and data source.

Speaker bios should be available on the event-detail screen when supplied.

DESIGN REFERENCE

GigWell - event-data source / registration integration

USE LABELED PLACEHOLDERS FOR

event list; dates and venues; event banners; registration links; speaker bios; GigWell API key.

## B. Cindy Trimm Ministries - cindytrimmministries.org

| 7 | Ministry Home ¦ cindytrimmministries.org |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 90% image / 10% content |
| Purpose | Present the ministry mission and activity with the same premium editorial quality as the main site while maintaining a distinct ministry focus. |

REQUIRED SECTION ORDER

1. Ministry-specific header with prominent LOGIN and BOOKING actions.

2. Full-bleed ministry hero slider with minimal copy.

3. Mission / ministry overview presented as a concise section, not a long wall of text.

4. Featured ministry programs or current initiatives as image-led anchors on the same page.

5. Upcoming ministry events preview.

6. Trimm Global Charity feature linking to the Charity page.

7. Newsletter signup and global footer.

BUTTONS AND LINK DESTINATIONS

BOOKING -> main Booking page or approved ministry booking route

LOGIN -> canonical TRIM360 login

VIEW MINISTRY EVENTS -> approved event destination

SUPPORT THE CHARITY -> Charity page

JOIN THE NEWSLETTER -> current newsletter backend

INTEGRATION / BEHAVIOR NOTES

Follow the main-site editorial system so visitors recognize one Trimm brand family.

Use ministry-specific photography and navigation labels.

Lisa Williams is the listed ministry lead; LaQuanta oversees visual consistency.

USE LABELED PLACEHOLDERS FOR

ministry hero photos; ministry-specific navigation; booking route; mission/program copy; events feed; newsletter form.

| 8 | Trimm Global Charity ¦ cindytrimmministries.org |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 70% image / 30% content |
| Purpose | Tell an emotionally resonant impact story and provide a clear donation pathway while keeping the charity separate from institute and educational offerings. |

REQUIRED SECTION ORDER

1. Emotion-led hero with one donation call-to-action.

2. Charity mission statement.

3. Impact-stat tiles with source labels.

4. Story-driven beneficiary or community-impact features.

5. Donation-tier cards.

6. Donation form or secure payment handoff.

7. Tax-receipt confirmation explanation and thank-you state.

BUTTONS AND LINK DESTINATIONS

DONATE NOW -> approved donation processor/form

SELECT A DONATION TIER -> donation form with amount carried forward

READ IMPACT STORY -> story detail or expansion

RETURN TO MINISTRIES -> Ministry Home

INTEGRATION / BEHAVIOR NOTES

Design donation confirmation and tax-receipt messaging as a state in the prototype.

Do not combine charity asks with paid educational programs or store merchandise.

Donation processor and tier amounts are pending; use labeled placeholders.

USE LABELED PLACEHOLDERS FOR

charity mission statement; verified impact statistics; impact stories; donation tiers; charity photos; donation processor; tax-receipt language.

## C. Learn / Education Portal - learn.cindytrimm.com

| 9 | Education Home ¦ learn.cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 80% image / 20% content |
| Purpose | Create the public education gateway for all classes, courses, subscription programs, levels of learning, Kingdom School of Ministry, and the TRIM360 learner experience. |

REQUIRED SECTION ORDER

1. Academic, image-led hero with EXPLORE LEARNING and LOGIN actions.

2. Levels of Learning / Choose Your Pathway section.

3. Course and program catalog cards with filters or categories only where needed.

4. Subscription-tier comparison.

5. Kingdom School of Ministry feature, including licensing pathway when content is supplied.

6. SOAR feature linking to the dedicated SOAR site and/or SOAR program detail.

7. Instructor-bio section.

8. Learner login / dashboard handoff and support link.

BUTTONS AND LINK DESTINATIONS

EXPLORE COURSES -> course catalog section or course listing

VIEW PROGRAM -> Course / Program Detail

ENROLL / SUBSCRIBE -> approved checkout/enrollment flow

EXPLORE KSM -> KSM section or approved destination

EXPLORE SOAR -> soar.cindytrimm.com

LOGIN -> canonical TRIM360 login / student dashboard

INTEGRATION / BEHAVIOR NOTES

Use CoachBuilder for coaching-program organization, eCornell for academic confidence, and MasterClass for visual course discovery.

The mockup must visibly connect the public catalog to the TRIM360 student dashboard.

Subscription billing is intended to use Stripe; current Ontraport forms may remain active during phased migration.

Show one representative course-detail/enrollment screen as a supporting prototype page.

DESIGN REFERENCE

CoachBuilder - coaching program organization

eCornell - academic and learning-path structure

MasterClass - image-led course browsing

USE LABELED PLACEHOLDERS FOR

course catalog; course descriptions; course and subscription pricing; learning levels; KSM content/licensing; instructor bios; TRIM360 login URL; support destination.

| 10 | SOAR Program Page ¦ learn.cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 80% image / 20% content |
| Purpose | Provide the full SOAR Executive Mentorship program information and a seamless path through application, payment, assessment, scheduling, and TRIM360 onboarding. |

REQUIRED SECTION ORDER

1. SOAR program hero and concise program promise.

2. Program overview and outcomes.

3. Who the program is for / eligibility or fit section when approved copy is supplied.

4. Program structure and learning experience.

5. Upcoming cohort cards. Use a date placeholder until current dates are confirmed; the tracker lists April and July 2026, which are no longer current for launch.

6. Investment section showing $18,000 and three approved payment options/payment-plan treatments.

7. Dr. Pam Berry bio and role.

8. DISC assessment and one-to-one scheduling steps.

9. Application call-to-action and staged application/payment/confirmation flow.

BUTTONS AND LINK DESTINATIONS

APPLY NOW -> canonical SOAR application connected to TRIM360

SELECT PAYMENT OPTION -> Stripe checkout / approved Ontraport transition route

SCHEDULE 1:1 -> approved Calendly embed/link

COMPLETE DISC ASSESSMENT -> approved DISC link

LOGIN / CONTINUE -> TRIM360 applicant or participant dashboard

INTEGRATION / BEHAVIOR NOTES

Application data must write to the TRIM360 database when the integration is ready.

The prototype must include application, payment-option, confirmation, and dashboard-handoff states.

Do not publish old cohort dates. Show [UPCOMING COHORT DATE - CONFIRM] in the mockup.

The final payment processor can transition in phases; preserve existing Ontraport continuity until Austin and Lisa approve the migration path.

DESIGN REFERENCE

CoachBuilder - coaching information layout

Calendly - one-to-one scheduling

Stripe - three payment options / payment plans

USE LABELED PLACEHOLDERS FOR

current cohort dates; SOAR program copy; application questions; payment option terms; Dr. Pam Berry bio/headshot; Calendly URL; DISC URL; TRIM360 application endpoint.

## D. SOAR Mentorship Site - soar.cindytrimm.com

| 11 | SOAR Home / Landing ¦ soar.cindytrimm.com |
| --- | --- |

| Page rule | Mockup instruction |
| --- | --- |
| Visual ratio | 90% image / 10% content |
| Purpose | Create a high-conversion, editorial landing page that introduces SOAR at a glance and drives qualified visitors to one canonical application flow. |

REQUIRED SECTION ORDER

1. Full-bleed hero with strong professional photography, concise headline, and one dominant APPLY action.

2. At-a-glance program overview.

3. Key transformation or outcome statements presented visually.

4. Program experience / curriculum summary.

5. Upcoming cohort and investment summary using current approved information.

6. Dr. Trimm and Dr. Pam Berry authority/leadership feature when approved.

7. Final application call-to-action.

BUTTONS AND LINK DESTINATIONS

APPLY NOW -> canonical SOAR application in TRIM360 / learn.cindytrimm.com

VIEW FULL PROGRAM DETAILS -> SOAR Program Page on learn.cindytrimm.com

SCHEDULE A CONVERSATION -> approved Calendly route if required

LOGIN -> canonical TRIM360 login

INTEGRATION / BEHAVIOR NOTES

Use Called Women only as an aesthetic reference: editorial, aspirational, photo-led, and focused around one action.

Migrate away from stand-alone Ontraport landing pages only after the owned-domain experience and canonical application path are approved and tested.

Do not duplicate the SOAR application database or payment logic on both learn and soar domains.

DESIGN REFERENCE

Called Women - editorial/photo-led landing-page reference

USE LABELED PLACEHOLDERS FOR

hero photography; program tagline/headline; short program description; current cohort dates; current investment/payment summary; canonical application URL.

# 5. Link and Integration Map

The mockup must show where each action goes, even when the actual API is not yet connected. Use annotations such as REAL URL, PLACEHOLDER URL, EMBED, API DATA, or POST-APPROVAL STEP.

| Action | System / destination | Prototype instruction |
| --- | --- | --- |
| BOOKING | GigWell form/API | All BOOKING buttons route to the Booking page. Submission data routes to Marvin. Show contract/deposit only after team review. |
| EVENTS | GigWell event data + ticketing links | Home/footer slider and full event page share one data model. Each event detail links to registration/ticketing. |
| CONTRACTS | DocuSign | Post-approval contract and retainer step. Do not present as the initial public inquiry form. |
| STORE | Stripe | Credit card, Apple Pay, Google Pay, and PayPal. Product and inventory data are supplied by the team. |
| LEARN SUBSCRIPTIONS | Stripe + LMS/TRIM360 | Public course/subscription selection hands off to enrollment/payment and then the learner dashboard. |
| SOAR APPLICATION | TRIM360 database | One canonical application endpoint used by both learn.cindytrimm.com and soar.cindytrimm.com. |
| SOAR PAYMENT | Stripe or approved phased Ontraport route | Show three options. Preserve current operations during migration; final technical route must be approved. |
| SCHEDULING | Calendly | Used for speaking/scheduling calls and SOAR one-to-one booking where approved. |
| DISC | Approved DISC assessment URL | External link or embedded step inside the SOAR onboarding journey. |
| LOGIN | TRIM360 | One canonical login across all properties, leading to the appropriate role/dashboard. |
| NEWSLETTER | Current Ontraport/email backend during transition | Mockup the form and success state without forcing an immediate backend migration. |
| MEDIA | EmpoweredTV embed or approved link | Show the visual module and its destination; do not invent the final URL. |
| BOOKS | Approved Amazon or internal-store links | Each book cover requires its own final purchase destination. |
| CHARITY | Approved donation processor | Donation confirmation should support automated tax-receipt messaging. |

|  | Phased migration rule The mockup should portray the future integrated experience without implying that Ontraport, current payment links, email, or live forms will be removed immediately. Austin should annotate the proposed transition and preserve operational continuity during the planned phased migration. |
| --- | --- |

## Items Not Required in This Public-Site Mockup Unless Separately Added

Full internal redesign of every TRIM360 role/dashboard

AWS infrastructure diagrams

Vimeo/video-storage architecture

Email and text-message automation logic

Complete CRM data migration or Ontraport replacement

GoHighLevel pipeline configuration

These items may be documented as future technical dependencies, but they should not delay approval of the public-facing website mockup.

# 6. Required Clickable Prototype Flows

| Flow | Clickable sequence |
| --- | --- |
| 1. Book Dr. Trimm | Home -> Booking -> select engagement type -> submit inquiry -> confirmation -> annotated DocuSign/deposit next step |
| 2. Discover and register for an event | Home event slider -> Upcoming Events -> Event Detail -> external registration/ticketing link |
| 3. Purchase merchandise | Store -> category/product -> Product Detail -> Cart -> Stripe checkout handoff |
| 4. Explore and enroll in learning | Learn Home -> Course/Program Detail -> enrollment/subscription -> payment -> TRIM360 learner dashboard handoff |
| 5. Apply to SOAR | Main Home or Learn Home -> SOAR Landing -> Full Program Detail -> Application -> payment option -> confirmation -> TRIM360 dashboard |
| 6. Schedule and complete SOAR onboarding | SOAR confirmation/dashboard -> Calendly 1:1 -> DISC assessment -> return to participant dashboard |
| 7. Access media materials | Media -> EmpoweredTV / Press Kit / Bio / Events -> correct destination or download |
| 8. Donate to Trimm Global Charity | Ministry Home -> Charity -> donation tier -> secure donation handoff -> confirmation/tax receipt state |
| 9. Log in from any property | Any header LOGIN -> one TRIM360 login -> role-appropriate dashboard |

## Responsive Frames

Desktop: design the complete experience at approximately 1440 px width.

Mobile: design the complete experience at approximately 390 px width, including menus, forms, cards, sliders, and checkout/application handoffs.

Tablet: create responsive component behavior or key representative frames when a layout changes materially between desktop and mobile.

Do not simply shrink desktop screens. Reorder sections, stack media/text, and preserve clear calls-to-action on mobile.

## Prototype Annotation Labels

REAL URL - approved live destination

URL PENDING - team must supply before build

API DATA - visual module later populated by GigWell or another system

EMBED - calendar, video, form, or assessment embedded in page

DOWNLOAD - PDF, press kit, bio, or media asset

POST-APPROVAL STEP - contract, retainer, deposit, or onboarding action that occurs after review

TRIM360 HANDOFF - transition from public page to authenticated portal

# 7. Content Dependencies and Owners

Austin should use labeled placeholders immediately and maintain this list as the content-collection checklist. Missing content is not permission to invent final copy, pricing, dates, or policy.

| Page / area | Owner | Content or decision required |
| --- | --- | --- |
| Main Home | LaQuanta / Lisa | Hero photos; brand palette per slide; final navigation; booking link |
| Story / About | Shanequa / Lisa | Narrative; video; speaking form; calendar; speaking kit; logos; book images/links; booking options |
| Media | Lisa Johnson | EmpoweredTV information; events; press kit; short/long bios; brand guide; media photos |
| Booking | Lisa Johnson / Marvin | Form fields; Marvin email; deposit amounts; contract template; three tier descriptions; API credentials |
| Store | Lisa Johnson | Approved products; photos; descriptions; prices; categories; shipping policy |
| Upcoming Events | LaQuanta | Events list; banners; dates/venues; ticket links; speaker bios; GigWell API key |
| Ministry Home | Lisa Williams / LaQuanta | Ministry images; navigation; mission/program copy; booking/newsletter routes |
| Charity | Lisa Williams | Mission; verified impact statistics; stories; donation tiers; photography; donation processor |
| Education Home | Shanequa / LaQuanta | Course catalog; pricing; subscriptions; KSM content/licensing; instructors; login/support links |
| SOAR Program | Shanequa | Current cohort dates; program copy; application; $18K payment-option terms; Dr. Pam Berry bio; Calendly; DISC |
| SOAR Landing | Shanequa / LaQuanta | Hero images; tagline; short description; current cohort/investment summary; canonical application URL |

## Priority Blockers Austin Must Surface in the Mockup

Critical: final hero/slider photography and approved brand guidelines

Critical: GigWell API access, booking form mapping, and DocuSign/deposit workflow

Critical: current SOAR cohort dates and canonical application destination

High: official narrative/video, press kit, bios, media assets, and three speaking/booking options

High: events feed and registration destinations

High: TRIM360 login URL, application endpoint, and learner-dashboard handoff

High: course catalog, subscriptions, KSM content/licensing, and SOAR application/payment content

Medium: store catalog, shipping policy, donation tiers, and final digital-wallet/payment choices

|  | Important date correction The tracker references April and July 2026 SOAR cohorts. Because this brief is dated August 25, 2026, Austin must not place those dates into a launch-ready mockup. Use a clearly labeled current-date placeholder until Shanequa supplies the next cohort schedule. |
| --- | --- |

# 8. Open Decisions Austin Must Not Guess

1. Final main-site header navigation and exact page URLs/slugs

2. Canonical TRIM360 login URL and role-based post-login destinations

3. Whether each newsletter form remains on Ontraport during the first migration phase

4. Final home-page hero images, slide order, slide headlines, and palette tokens

5. Final booking-tier names, descriptions, booking form fields, Marvin email, deposit amounts, and contract/payment sequence

6. GigWell API credentials and which event fields are available

7. EmpoweredTV embed or destination URL

8. Updated press kit, bios, media photos, and book purchase URLs

9. Final store product list, inventory rules, prices, and shipping policy

10. Donation processor, donation tiers, and tax-receipt language

11. Education course catalog, pricing, subscription levels, KSM licensing content, and instructor bios

12. Current SOAR cohort dates, final $18K payment-plan terms, application questions, Dr. Pam Berry assets, Calendly URL, and DISC URL

13. Canonical SOAR application URL and final migration timing away from stand-alone Ontraport pages

## Placeholder Naming Standard

Use bracketed labels in the prototype so reviewers can immediately see what is missing. Examples:

[HERO IMAGE - LAQUANTA]

[FINAL HEADLINE - LISA]

[TRIM360 LOGIN URL - AUSTIN]

[CURRENT SOAR COHORT DATE - SHANEQUA]

[GIGWELL API DATA - PENDING]

[PRESS KIT PDF - LISA]

[DONATION PROCESSOR - LISA WILLIAMS]

# 9. Austin Deliverables and Approval Checklist

## Required Deliverables

Collaborative Figma or equivalent prototype file with view-and-comment access

11 core desktop page designs

11 core mobile page designs

Supporting screens: event detail; product detail; cart/checkout handoff; course/program detail; enrollment/subscription; SOAR application; payment-option selection; confirmation; representative login/dashboard handoff; donation confirmation

Reusable component library and basic design tokens

Clickable prototype flows listed in Section 6

Integration annotation layer identifying real URLs, placeholders, embeds, API-fed modules, and post-approval steps

Open Decisions frame with every unresolved item and owner

One-page PDF or presentation view of the complete sitemap and screen inventory for executive review

## Approval Checklist

☐  All 11 core pages are present.

☐  Desktop and mobile layouts are complete and responsive.

☐  BOOKING replaces Contact everywhere.

☐  LOGIN is visible and uses one canonical TRIM360 destination.

☐  All cross-domain links are correct and clickable.

☐  The home page functions as a scrollable gateway to the full Trimm ecosystem.

☐  Photo-to-content ratios and editorial direction are respected.

☐  Booking, event, store, learning, SOAR, media, newsletter, donation, and login flows are demonstrated.

☐  No final content, dates, prices, policies, or technical decisions were invented.

☐  Missing content is visibly labeled with an owner.

☐  Comments from Lisa, LaQuanta, and Shanequa are resolved or recorded as open decisions.

☐  Written design approval is obtained before coding begins.

|  | Approval statement Austin should not begin development, alter a live site, migrate data, replace Ontraport, or connect production payment/API credentials until the design prototype has been reviewed and approved in writing. |
| --- | --- |

## Mockup Approval Record

Use this record after the collaborative prototype review. Approval means Austin may proceed to the build phase only within the approved scope.

| Reviewer | Decision | Date | Comments / required revisions |
| --- | --- | --- | --- |
| Lisa | Approve / Revisions |  |  |
| LaQuanta | Approve / Revisions |  |  |
| Shanequa | Approve / Revisions |  |  |

Build authorization: All three reviewers approve the mockup in writing. Austin acknowledges the approved prototype and open-decision list before development begins.

# Appendix A. Email to Austin

Subject: Required Mockup Before Rebuild - TRIMM Integrated Website

Hi Austin,

Thank you for asking for more specific direction. Before any rebuilding or integration work begins, please create a clickable, high-fidelity mockup based on the attached page-by-page brief.

The mockup should include the 11 core public pages across cindytrimm.com, cindytrimmministries.org, learn.cindytrimm.com, and soar.cindytrimm.com, along with the supporting screens needed to demonstrate booking, events, store, education, SOAR application/payment, donation, media, newsletter, and TRIM360 login flows.

Please create both desktop and mobile versions. Every primary button should be clickable and route to the correct page, external system, or a clearly labeled placeholder. Where content, images, dates, links, or technical decisions are still pending, please use descriptive placeholders and list the owner rather than inventing final information.

The design should be premium, editorial, photo-forward, and consistent across all Trimm properties. BOOKING must replace Contact, LOGIN must remain prominent, and the public pages should lead into one unified TRIM360 experience.

Please do not begin the production rebuild, change any live site, or migrate Ontraport/forms/payments until Lisa, LaQuanta, and I have reviewed and approved the mockup in writing.

Please share the prototype with view-and-comment access and include one frame listing every open decision or missing asset.

Warmly,

Shanequa

# Appendix B. Reference Links

Cindy Trimm main site: https://cindytrimm.com/

Cindy Trimm Ministries: https://cindytrimmministries.org/

Learn portal: https://learn.cindytrimm.com/

SOAR site: https://soar.cindytrimm.com/

GigWell: https://connect.gigwell.com/

DocuSign: https://www.docusign.com/

Stripe: https://stripe.com/

Calendly: https://calendly.com/

Donald Miller: https://donaldmiller.com/

CoachBuilder: https://coachbuilder.com/

eCornell: https://ecornell.cornell.edu/

MasterClass: https://www.masterclass.com/

Called Women: https://calledwomen.com/